12-WEEK PROJECT ROADMAP

TicketSense

Multi-Agent Enterprise Ticket Routing and Resolution System

Team of 3  ·  R = Rishikesh  ·  A = Aashritha Reddy  ·  S = Shivaganesh

B.Tech CSE (Data Science), NMIMS MPSTME Hyderabad

Companion to TicketSense_Project_Blueprint.docx · Version 1.0 · August 2026

Each week below is a self-contained card: three tasks for each team member, one or more shared team-integration tasks, the deliverable expected by end of week, and what can be demonstrated to the faculty mentor. Weeks 2, 4, 6, 8, 10, and 12 are two-week milestone checkpoints.

Week 1 — Understanding, Research & Setup [R: Repo & Architecture ¦ A: UI Research ¦ S: Data & AI Research] Member 1 — Rishikesh Set up the GitHub repository, branch strategy, and Docker Compose skeleton (Postgres + pgvector) Draft the initial FastAPI project structure and confirm it runs locally Research and document the LangGraph orchestration pattern to be used Member 2 — Aashritha Reddy Research UI patterns for ticket-submission forms and reviewer dashboards from existing ITSM tools Set up the Vite + React + TypeScript project skeleton Sketch low-fidelity wireframes for the End User, Engineer, and Admin screens Member 3 — Shivaganesh Identify and download the public IT-support ticket dataset (Kaggle) for classification Review literature on RAG, confidence calibration, and human-AI deferral (see Blueprint Section, References) Draft the initial knowledge-base article outline across the five target departments Team Integration: Agree on the system architecture diagram and finalise the API contract shape (request/response shapes for tickets) so backend and frontend can develop in parallel from Week 2 onward. Weekly Deliverable: Repository live with a running Docker Compose stack; architecture diagram finalised and agreed by all three members; dataset identified. Mentor Review / Evidence: Walkthrough of the architecture diagram and a live `docker compose up` showing the empty stack running. Logbook entry: architecture decision record.

Week 2 — Foundations — Database, Backend, Frontend ★ MILESTONE [R: Backend + DB ¦ A: Frontend Shell ¦ S: Dataset Structuring] Member 1 — Rishikesh Design and implement the database schema (users, departments, tickets, knowledge_base, embeddings, escalations, feedback) Set up Alembic migrations and run the first migration Build the FastAPI health-check endpoint and base router structure Member 2 — Aashritha Reddy Build the React application shell: routing, layout, and navigation for the three roles Implement the static ticket-submission form UI (no backend wiring yet) Set up the shared component library (buttons, cards, form fields) for reuse across screens Member 3 — Shivaganesh Clean and structure the public ticket dataset into the project's schema (department, priority, sentiment labels) Author the first batch of synthetic knowledge-base articles (SAP and Networking departments) Define the train/validation/test split strategy for the classification model Team Integration: Confirm the database schema against the API contract from Week 1 and adjust field names/types together before further backend or frontend work depends on them. Weekly Deliverable: Database schema live via migrations; frontend shell and static ticket form rendering; dataset cleaned and split; knowledge base 40% authored. Mentor Review / Evidence: Live demo: empty frontend shell navigable across three role-based views; database tables visible via a DB client. Logbook entry: schema diagram, dataset split summary.

Week 3 — Authentication, Roles & Ticket Lifecycle [R: Auth + API ¦ A: Ticket UI Wiring ¦ S: KB Completion] Member 1 — Rishikesh Implement JWT authentication and role-based access-control middleware for the three roles Build ticket CRUD endpoints: create, list (filterable), and detail-view Define the ticket lifecycle state machine (submitted → classified → routed → drafted → reviewed → closed) Member 2 — Aashritha Reddy Wire the ticket-submission form to the real backend endpoints, including optional attachment upload Build the End User “my tickets” list and status-tracking view Implement login/logout screens and role-aware navigation Member 3 — Shivaganesh Finish authoring the remaining synthetic knowledge-base articles (Cloud, Database, HR departments) Begin embedding generation for the completed knowledge-base articles using sentence-transformers Draft the labelling guide to be used for confidence-model outcome labels later (Weeks 8–11) Team Integration: End-to-end test: a user logs in, submits a ticket with an attachment, and sees it appear in their ticket list — run together as a three-person integration check. Weekly Deliverable: Working authentication and RBAC; a ticket can be created end-to-end from the real UI and retrieved from the database; full knowledge base authored. Mentor Review / Evidence: Live demo: login as each of the three roles and show role-appropriate access; a ticket submitted through the UI visible in the database. Logbook entry: ticket lifecycle diagram.

Week 4 — Ticket Classification & Routing ★ MILESTONE [R: Routing Integration ¦ A: Engineer Queue UI ¦ S: Classification Model] Member 1 — Rishikesh Integrate the classification model output into the ticket pipeline and persist department/priority/sentiment on the ticket record Implement department-based routing logic and department queues Add API endpoints for department-scoped ticket queues Member 2 — Aashritha Reddy Build the Department Engineer queue view, sortable by priority and filterable by status Display classification results (department, priority, sentiment) on the ticket detail screen Conduct a first round of usability testing on the End User submission flow with a few outside testers Member 3 — Shivaganesh Train the classification model (department, priority, sentiment) on the prepared dataset split Evaluate classification accuracy, precision, recall, and F1 on the held-out test split Package the trained model for integration into the backend pipeline Team Integration: Integrate the trained classification model into the live pipeline (branch feature/ticket-classification) and confirm a newly submitted ticket is classified and routed automatically within a few seconds. Weekly Deliverable: A submitted ticket is automatically classified and routed to the correct department queue, visible in the Engineer view; classification metrics recorded. Mentor Review / Evidence: Live demo: submit a ticket and watch it appear, already classified and routed, in the correct department engineer's queue. Logbook entry: classification metrics table.

Week 5 — Knowledge Base, Embeddings & Retrieval [R: pgvector Integration ¦ A: Evidence Display UI ¦ S: Retrieval Pipeline] Member 1 — Rishikesh Set up pgvector indexes and integrate the embeddings table with the backend query layer Build the API endpoint that returns retrieved evidence passages for a given ticket Add department-scoping to every retrieval query at the database-query level Member 2 — Aashritha Reddy Design and build the evidence-display panel on the engineer's ticket detail screen (source snippets with department tags) Add loading and empty states for the retrieval panel Refine the ticket detail screen layout based on Week 4 usability feedback Member 3 — Shivaganesh Finish embedding all knowledge-base articles and historical resolved tickets into pgvector Build and test the department-scoped similarity-search retrieval function Evaluate retrieval quality (Recall@K) on a small hand-labelled set of test queries per department Team Integration: Run the retrieval pipeline against 10 sample tickets across all five departments together and confirm no cross-department leakage occurs (an SAP ticket must never retrieve HR content). Weekly Deliverable: Retrieval pipeline live end-to-end and returning relevant, department-scoped evidence for a ticket; Recall@K measured. Mentor Review / Evidence: Live demo: submit a ticket and show the retrieved evidence passages appearing on the engineer's screen. Logbook entry: Recall@K results per department.

Week 6 — RAG Pipeline & Grounded Draft Generation ★ MILESTONE [R: LangGraph Pipeline ¦ A: Draft Display UI ¦ S: Draft Generation + Citations] Member 1 — Rishikesh Wire classification → routing → retrieval → draft generation into a single LangGraph pipeline Add the LLM-provider abstraction interface so the generation backend is not hard-coded Persist the generated draft and its cited sources on the ticket record Member 2 — Aashritha Reddy Build the draft-display panel on the engineer's screen, showing the AI draft with inline source citations Add a side-by-side layout: retrieved evidence next to the generated draft Polish the End User ticket-status screen to show “draft in review” style status states Member 3 — Shivaganesh Build the draft-generation prompt so the LLM answers strictly from retrieved evidence with inline citations Implement a groundedness check: verify each cited claim maps to an actual retrieved passage Manually review a sample of generated drafts for groundedness and citation correctness Team Integration: Full pipeline dry run on 15–20 sample tickets across departments (branch feature/rag-retrieval merged with feature/ticket-intake); fix any breakages found jointly. Weekly Deliverable: End-to-end cited draft generation working for a submitted ticket, visible on the engineer's screen with sources. Mentor Review / Evidence: Live demo: submit a new ticket and watch it flow, unattended, through classification, retrieval, and draft generation, ending with a cited draft on the engineer's screen. Logbook entry: groundedness review notes.

Week 7 — Attachment Processing & OCR [R: Attachment Storage ¦ A: Attachment Upload UI ¦ S: OCR Integration] Member 1 — Rishikesh Build attachment storage and retrieval in the backend (image, PDF, or log file, one per ticket) Add the extracted attachment text/OCR confidence to the ticket record schema Wire the OCR confidence value into the reliability-signal set used later by the confidence model Member 2 — Aashritha Reddy Build the attachment-upload UI component with file-type validation and a preview thumbnail Display extracted OCR text (where applicable) on the engineer's ticket detail screen Add error states for unsupported file types or failed extraction Member 3 — Shivaganesh Integrate a pretrained OCR library (Tesseract or EasyOCR) for image attachments Build basic text extraction for PDF and log-file attachments Evaluate OCR output quality on the hand-crafted sample screenshots and document limitations Team Integration: Test the full intake-to-draft pipeline with an attached screenshot end-to-end, confirming OCR text correctly feeds into retrieval and drafting. Weekly Deliverable: A ticket with an attachment (image, PDF, or log) is processed end-to-end, with extracted text visible and contributing to retrieval. Mentor Review / Evidence: Live demo: submit a ticket with a screenshot attachment and show the extracted text and its effect on the retrieved evidence. Logbook entry: OCR quality notes and known limitations.

Week 8 — Confidence Model — Features & Initial Training ★ MILESTONE [R: Feature Pipeline Integration ¦ A: Confidence Display UI ¦ S: Confidence Model] Member 1 — Rishikesh Build the backend pipeline stage that assembles the reliability-signal feature vector per ticket Add the confidence score and threshold fields to the ticket record Begin logging simulated/synthetic review outcomes (clearly labelled) to bootstrap training data Member 2 — Aashritha Reddy Design the confidence-score display component (visual indicator plus underlying feature breakdown) Add an admin screen for configuring the department-level confidence threshold Begin usability testing on the evidence + draft + confidence combined layout Member 3 — Shivaganesh Engineer the feature set: retrieval relevance, ticket-resolution similarity, document freshness, OCR confidence, category risk Train the first version of the confidence model (logistic regression / XGBoost) on available labels Evaluate the initial model's precision, recall, and ROC-AUC on a held-out slice Team Integration: Review the first confidence-model results together and jointly decide the initial per-department threshold values before Week 9's gate is wired in. Weekly Deliverable: A trained confidence model producing a score per ticket; feature pipeline integrated; initial evaluation numbers recorded. Mentor Review / Evidence: Walkthrough of the feature pipeline and the first confidence-model evaluation numbers. Logbook entry: initial precision/recall/ROC-AUC table and chosen thresholds.

Week 9 — Confidence Gate & Human Review Workflow [R: Gate Logic ¦ A: Reviewer Actions UI ¦ S: Model Refinement] Member 1 — Rishikesh Implement the confidence-gate branch in the LangGraph pipeline (high confidence → review; low confidence → escalation) Build the escalation endpoint and escalation-tier record Log every gate decision (score, threshold, path taken) for later evaluation Member 2 — Aashritha Reddy Build the Accept / Edit / Reject / Escalate action controls on the engineer's review screen Build the escalation view for tickets routed directly to a human without an AI draft Wire reviewer actions to the backend and confirm the final response is recorded correctly Member 3 — Shivaganesh Refine the confidence model using any new review outcomes collected since Week 8 Begin structured collection of real accept/edit/reject outcomes as the primary training signal going forward Analyse the first real gate decisions for any obviously miscalibrated cases Team Integration: Run a full end-to-end review session as a team: submit several tickets, let them flow through the confidence gate, and have each member act as the reviewing engineer on at least one ticket. Weekly Deliverable: Confidence-gated human review workflow fully working: high-confidence drafts reach a reviewer, low-confidence tickets are escalated, and all decisions are logged. Mentor Review / Evidence: Live demo: two tickets submitted — one that clears the threshold and reaches human review, one that is escalated — with the reviewer acting on both. Logbook entry: gate decision log sample.

Week 10 — Feedback, Analytics & Evaluation ★ MILESTONE [R: Analytics API ¦ A: Admin Dashboard ¦ S: Evaluation Metrics] Member 1 — Rishikesh Build analytics aggregation endpoints (AI-human agreement, escalation rate, performance by category, confidence distribution) Optimise slow queries surfaced during integration testing Support integration fixes surfaced by the other two members' work this week Member 2 — Aashritha Reddy Build the Admin analytics dashboard (charts for the metrics from Section 12 of the Blueprint) Add the knowledge-base and user-management screens for the Admin role Run a full usability pass across all three role-based interfaces and log issues found Member 3 — Shivaganesh Compute the full confidence-model evaluation suite (precision, recall, F1, ROC-AUC, calibration, escalation rate) Compare the confidence-gated pipeline against the LLM-self-reported-confidence baseline on the same tickets Draft the first version of the evaluation-results write-up Team Integration: Full integration testing day: all three members test the complete pipeline together across all three roles and file bugs for anything broken. Weekly Deliverable: Analytics dashboard live; full evaluation-metric suite computed and compared against baseline; integration test pass completed. Mentor Review / Evidence: Live demo of the Admin analytics dashboard; first baseline-vs-TicketSense comparison table shown. Logbook entry: evaluation results draft, integration test log.

Week 11 — Full-System Testing & Refinement [R: Backend Hardening ¦ A: UI/UX Polish ¦ S: Final Model Evaluation] Member 1 — Rishikesh Fix bugs filed during Week 10 integration testing (backend/API side) Measure and record end-to-end response latency per pipeline stage Write backend unit tests for the classification, retrieval, and confidence-gate logic Member 2 — Aashritha Reddy Fix bugs filed during Week 10 integration testing (frontend side) Apply visual and interaction polish across all three role-based interfaces based on usability findings Write basic frontend tests for the critical ticket-submission and review flows Member 3 — Shivaganesh Finalise the confidence-model evaluation results and error analysis (reviewing a sample of misclassified/miscalibrated cases) Re-run classification and retrieval evaluations on the final dataset state for consistency Begin drafting the results and evaluation sections of the final report Team Integration: Full regression pass across the entire system as a team, covering all three roles and both the high-confidence and low-confidence paths, before final integration in Week 12. Weekly Deliverable: All Week 10 bugs resolved; latency measured; test suite in place; evaluation results finalised. Mentor Review / Evidence: Demo of the polished system with no known critical bugs; final metrics table presented. Logbook entry: test coverage summary, final evaluation numbers.

Week 12 — Final Integration, Documentation & Presentation ★ MILESTONE [R: Final Integration ¦ A: Demo Preparation ¦ S: Report Finalisation] Member 1 — Rishikesh Final integration pass and tagged release build (e.g. v1.0) Verify the full Docker Compose stack runs cleanly from a fresh checkout Write the architecture and implementation sections of the final report Member 2 — Aashritha Reddy Prepare and rehearse the live demo script across all three roles Finalise presentation slides covering the system walkthrough and UI Write the user-experience and usability-testing sections of the final report Member 3 — Shivaganesh Finalise the evaluation-results and limitations sections of the final report Prepare the results tables/charts for the presentation Proofread the complete final report for academic honesty and consistency with implemented scope Team Integration: Full team rehearsal of the final demo and presentation; final report reviewed together for consistency across all sections before submission. Weekly Deliverable: Final working system, final report, and presentation ready for submission and demonstration. Mentor Review / Evidence: Full end-to-end live demonstration to the faculty mentor; final report submitted. Logbook entry: final submission checklist signed off by all three members.

# Git / GitHub Practices

The team uses feature branches, pull requests, and code review for every non-trivial change. Direct commits to the main branch are avoided once Week 3 begins.

| Branch | Covers |
| --- | --- |
| feature/ticket-intake | Ticket submission, attachment upload, ticket lifecycle |
| feature/rag-retrieval | Knowledge-base embedding and department-scoped retrieval |
| feature/confidence-model | Feature engineering, model training, and the confidence gate |
| feature/human-review | Engineer review interface and reviewer actions |
| feature/analytics | Admin dashboard and evaluation-metric endpoints |

Every merged pull request requires review from at least one other team member. Each milestone week (2, 4, 6, 8, 10, 12) is tagged as a release (v0.1 through v1.0) once its deliverable is confirmed working.

# Milestone Summary

| Week | Milestone | Evidence |
| --- | --- | --- |
| 2 | Architecture + database + UI foundation | Empty frontend shell + live database schema |
| 4 | Ticket submission + classification + routing | Auto-routed, classified ticket in the correct queue |
| 6 | Working RAG + cited draft | Unattended pipeline producing a cited draft |
| 8 | Initial confidence model | First precision/recall/ROC-AUC numbers |
| 10 | Complete confidence-gated human workflow + analytics | Baseline-vs-TicketSense comparison table |
| 12 | Final working system + evaluation results | Full live demonstration and final report |